# Dashboard workplan

## Timeline:

Workplan will be conducted in two week “sprints”. This will help us stay on track and loosely follow our scheduled meetings.

| Date | Phase | Primary Goal | To Do: |
| --- | --- | --- | --- |
| 4/1 – 4/15 | 1 | Start | - Setup repo - Get data from Lou - Define goals/timeline - Review prior presentations - Define MVP - Define first phase (which three datasets?, which species?) |
| 4/16 – 4/30 | 1 | Get first version of data into connect (draft) | - Decide standardize data format (1.1) - Deploy in fisheries connect - Finalize buttons/sliders/inputs - First stakeholder Communication |
| 5/1 – 5/15 | 1 | Add second data set/functionality | - Troubleshoot issues from start - Add functionality for second dataset - Incorporate suggestions from comms |
| 5/16 – 5/31 | 1 | Add third data | - Finalize data format moving forward - Identify datasets for future plans - Identify which datasets can be automated - Second stakeholder Communication |
| 6/1 – 6/15 | 2 | Plan for phase 2 | - Automate identified datasets if possible - Define next MVP |

## Data standardization

All data ingested should be massaged into format below. This will allow to `rbind` all data together to maximize filter ability for display purposes. The data is best in a long format.

| spp | mode | data_version | year | wave | metric | value |
| --- | --- | --- | --- | --- | --- | --- |